MAXWELL DEALFLOW

Strategic Business Roadmap

From Concept to a Scalable AI-Powered Real Estate Platform

| Prepared for: | Maxwell Delali Midodzi, REALTOR® ¦ eXp Realty |
| --- | --- |
| Document Type: | Pre-Build Strategic Roadmap — 4-Phase Plan |
| Horizon: | 12 Months (Months 1–12) with a 3-Year Vision |
| Version: | 1.0 — April 2026 |

# EXECUTIVE SUMMARY

Maxwell DealFlow is a custom-built, AI-powered real estate CRM created exclusively for Maxwell Delali Midodzi, REALTOR® at eXp Realty. This document is the strategic roadmap that would have guided its conception, development, and deployment — written as a pre-build business plan to frame the full scope of what was envisioned and executed.

The central insight driving this project is simple: real estate agents lose business not because they lack skill, but because their systems fail them. Missed deadlines, forgotten follow-ups, disorganised client data, and no visibility into their own pipeline — these are operational failures that cost agents deals every year.

This roadmap defines the four-phase plan to build, launch, validate, and scale a solution that eliminates those failures completely — not with an off-the-shelf tool that costs hundreds of dollars a month, but with a purpose-built, agent-owned platform that runs at near-zero cost.

## Vision Statement

| 🎯 | To give independent real estate agents a back office as intelligent and automated as a large brokerage team — at a cost that makes it accessible to every solo agent, regardless of production volume. |
| --- | --- |

## Mission Statement

| 📌 | Build Maxwell Midodzi a custom AI-powered CRM that tracks every client, automates every reminder, sends every email, and delivers a morning briefing every day — so that no deal ever falls through a crack and no client ever feels forgotten. |
| --- | --- |

## Strategic Objectives

| Objective | Target | Timeline |
| --- | --- | --- |
| Eliminate missed deadlines across all active deals | Zero deadline misses per quarter | By Month 3 |
| Automate all routine client communication | 100% of reminder emails auto-drafted and queued | By Month 4 |
| Reduce administrative time per deal | From ~3 hours/deal to under 30 minutes | By Month 5 |
| Launch client-facing portal | Every active client has a live deal status link | By Month 4 |
| Deploy full push notification stack | Agent receives real-time alerts on all devices | By Month 6 |
| Validate system as licensable product | System ready to onboard 5 additional agents | By Month 9 |
| Generate first external licensing revenue | At least 1 paying licensee at $49–$99/month | By Month 12 |

# SECTION 1 — MARKET OPPORTUNITY

## The Problem: Agents Are Losing Deals to Poor Systems

The Canadian and North American residential real estate market is served by over 160,000 active REALTORS® in Canada alone. The vast majority — solo agents and small teams — manage their business with a combination of manual spreadsheets, generic contact managers, email threads, and calendar reminders. This approach has three critical failure points:

- Deadline risk — financing conditions, inspection dates, and closings are manually tracked, making missed dates an ever-present operational risk

- Communication gaps — follow-up emails are sent when the agent remembers, not when the client needs them

- Visibility blind spots — agents have no real-time view of their entire pipeline without manually checking multiple systems

## The Market

| Segment | Size (Canada) | Pain Level | Willingness to Pay |
| --- | --- | --- | --- |
| Solo REALTORS® (0–5 deals/year) | ~65,000 | High | $29–$49/month |
| Productive solo agents (6–20 deals/year) | ~55,000 | Very High | $49–$99/month |
| Small teams (2–5 agents) | ~25,000 | Critical | $99–$199/month |
| eXp Realty Canada agents specifically | ~5,000 | Very High | $49–$99/month |

## Competitive Landscape

Existing CRM solutions fall into two categories: expensive enterprise tools built for brokerages, or generic lightweight tools that lack automation and intelligence.

| Product | Price/Month | AI? | Push Alerts? | Full Transaction Mgmt? | Customisable? |
| --- | --- | --- | --- | --- | --- |
| Follow Up Boss | $69–$1,000+ | Minimal | No | No | No |
| LionDesk | $39–$49 | Minimal | No | Partial | No |
| kvCORE / BoldTrail | Enterprise | Partial | In-app only | No | No |
| Lofty (formerly Chime) | $500+ | Lead scoring | No | No | No |
| Wise Agent | $49 | None | No | Partial | No |
| MAXWELL DEALFLOW (target) | $0–$99/month | Claude LLM | Full VAPID | Full lifecycle | Built to spec |

## The Opportunity Gap

| 💡 | No existing product in the under-$100/month tier offers: real AI (LLM-powered), native push notifications, full transaction lifecycle management, a personalised morning briefing, and a client-facing deal portal — all in one tool. This gap is the market opportunity Maxwell DealFlow fills. |
| --- | --- |

# SECTION 2 — THE FOUR-PHASE ROADMAP

The build and launch of Maxwell DealFlow is structured across four phases spanning 12 months. Each phase has defined deliverables, success criteria, and exit conditions before the next phase begins.

| PHASE 1 | Foundation — Architecture & Core Database | Months 1–2 |
| --- | --- | --- |

### Objective

Establish the complete technical foundation: database schema, authentication, hosting infrastructure, and a working skeleton of the app before any feature development begins.

### Deliverables

- Supabase project created and all 18 database tables defined and migrated

- Row-level security policies written for all tables — agent data is isolated

- Vercel project connected to GitHub — CI/CD pipeline active

- Agent authentication (login/logout) working

- App skeleton deployed and accessible via HTTPS on custom domain

- Service worker registered — app installable as PWA

- Base design system defined: colour tokens, typography, component patterns

### Key Decisions Made in This Phase

| Decision | Option A (Chosen) | Option B (Not Chosen) | Reason |
| --- | --- | --- | --- |
| Frontend framework | Vanilla JS (no framework) | React or Vue | Zero build complexity, fastest load, no dependency updates ever |
| Database | Supabase (PostgreSQL) | Firebase / MongoDB | Relational data model fits real estate deals perfectly; SQL is more powerful |
| Hosting | Vercel | Netlify / AWS S3 | GitHub integration is native; deploys in 30 seconds; free tier is generous |
| Auth strategy | Supabase Auth (JWT) | Custom auth / Auth0 | Built into Supabase; no extra service; RLS ties directly to auth identity |
| Notification approach | Web Push / VAPID | SMS (Twilio) / email only | Zero per-message cost; works offline; same standard as professional apps |

### Phase 1 Success Criteria

- Agent can log in, see the app, and log out

- Database tables exist and accept test data

- Vercel deploy runs automatically on every GitHub push

- App is installable to a phone home screen

| PHASE 2 | Build — Core Features & Automation Engine | Months 3–6 |
| --- | --- | --- |

### Objective

Build every core workflow: client management, viewings, offers, pipeline, email, and the full daily automation engine. The system should be capable of running a real agent's workload by the end of this phase.

### Feature Build Order (Priority Sequence)

| Sprint | Features Built | Why This Order |
| --- | --- | --- |
| Sprint 1 (Wk 1–2) | Client management — add, search, view, edit clients | Clients are the foundation of every other module |
| Sprint 2 (Wk 3–4) | Viewings module — schedule, track, feedback form | Viewings are the first client touchpoint; feedback loop is high value |
| Sprint 3 (Wk 5–6) | Offers module + pipeline with milestone dates | Deal tracking is the core value proposition — build it early |
| Sprint 4 (Wk 7–8) | Gmail OAuth2 integration + email compose + send | Communication layer enables everything that follows |
| Sprint 5 (Wk 9–10) | Approval queue + daily automation Edge Function | Automation is the intelligence core — requires email to be ready first |
| Sprint 6 (Wk 11–12) | Morning briefing + Claude AI assistant | Intelligence layers built on top of working data and email layer |
| Sprint 7 (Wk 13–14) | Push notifications (VAPID) + client portal | Notification and client-facing features complete the experience |
| Sprint 8 (Wk 15–16) | Commissions, calendar, analytics, reports, inbox | Business intelligence and tracking modules to round out the product |

### The Automation Engine — Core Architecture Decision

The most critical design decision in this phase is how to implement the daily automation that scans deals and queues reminder emails. Three approaches were evaluated:

| Approach | How It Works | Pros | Cons | Decision |
| --- | --- | --- | --- | --- |
| External cron (e.g. cron-job.org) | Third-party service hits an API endpoint on a schedule | Easy to set up | Dependency on external service; reliability risk | Rejected |
| pg_cron (native Postgres scheduler) | Job runs inside the database itself, triggers Edge Function | Zero external dependency; runs even if app is offline | Requires pg_cron extension enabled in Supabase | CHOSEN |
| Client-side scheduler | JavaScript setInterval runs in the browser | Simple code | Only works when the app is open — completely unsuitable | Rejected |

### Phase 2 Success Criteria

- Agent can manage a full deal from new client to closed — entirely within the app

- Daily automation runs at 8AM and correctly queues reminder emails for test deals

- Morning briefing email lands in Gmail at 7AM

- Approval queue correctly holds emails before they send

- Claude AI assistant responds to questions in plain English

- Client portal link works and shows deal status without login

| PHASE 3 | Harden — Security, Testing & Production Readiness | Months 7–8 |
| --- | --- | --- |

### Objective

Make the system production-safe: thorough security review, edge case handling, performance testing, full documentation, and a diagnostic/monitoring layer so problems can be caught and fixed quickly.

### Deliverables

- Full row-level security audit on all Supabase tables

- All Edge Functions use environment variables for secrets — no hardcoded keys anywhere

- VAPID key rotation procedure documented

- Gmail OAuth token refresh logic implemented and tested

- Idempotency guard on automation: no duplicate emails ever queued within 25 hours

- System Health dashboard built — shows live status of every component

- Activity Log capturing all agent actions for full audit trail

- Error handling on all Edge Functions — failures are logged, not silent

- Push notification subscription expiry handling — device resubscription flow

- Complete System Guide document written (the companion to this roadmap)

### Security Checklist

| Area | Control Applied | Status Target |
| --- | --- | --- |
| Database access | Row-level security on all 18 tables — queries are scoped to authenticated agent_id | Required before prod |
| API keys | All keys stored as Supabase Edge Function environment variables — never in code | Required before prod |
| Push keys (VAPID) | Private key stored in Edge Function env only — never sent to browser | Required before prod |
| Gmail tokens | OAuth2 access and refresh tokens stored in Edge Function env — not in DB | Required before prod |
| Claude API key | Stored in Edge Function env — API call proxied through server, never client-side | Required before prod |
| Client portal | Read-only, no auth required, but limited to non-sensitive deal fields only | Required before prod |
| Intake form | Public-facing, validated server-side — no direct DB write from browser | Required before prod |

### Phase 3 Success Criteria

- Security audit complete with zero critical findings

- System has been used live for at least 2 real deals

- All Edge Function logs show clean runs for 14 consecutive days

- System Health dashboard shows green status across all components

- Full documentation complete and accessible

| PHASE 4 | Scale — Licensing, Growth & Platform Expansion | Months 9–12 |
| --- | --- | --- |

### Objective

Validate the system in real-world production use, identify its value as a licensable product, and begin the process of offering it to other agents — either within eXp Realty or the broader Canadian real estate market.

### Licensing Model

| Tier | Who It's For | Price/Month | What's Included |
| --- | --- | --- | --- |
| Solo Agent | Individual REALTORS® with 1–20 deals/year | $49/month | Full system, 1 agent login, all features, cloud hosting |
| Team | Agent teams of 2–5 with shared pipeline | $99/month | Multi-agent login, shared pipeline, team reporting |
| White Label | Brokerages that want it under their brand | $299/month+ | Custom branding, custom domain, dedicated Supabase project |

### Go-to-Market Strategy

- Channel 1 — eXp Realty internal network: target eXp Canada agents directly via Facebook groups, eXp World, and direct outreach. The existing agent community is warm and trusted.

- Channel 2 — Real estate content on social: short-form video showing the system in action — morning briefing arriving, deal closing automatically, push notification arriving. The visual proof is compelling.

- Channel 3 — REALTOR® association events: present the system at local board events as a case study in agent technology. The competitive comparison table is a strong slide.

- Channel 4 — Referral from closed clients: use the client portal as a conversation starter. When a client sees their deal status in real time on their phone, they ask about the system.

### Phase 4 Milestones

| Month | Target | Success Metric |
| --- | --- | --- |
| Month 9 | System live with 3 real deals tracked end to end | Zero errors in 30 days of production use |
| Month 10 | First external agent demo | At least 1 demo booked with a non-Maxwell agent |
| Month 11 | First paying licensee onboarded | 1 agent paying $49–$99/month on a separate hosted instance |
| Month 12 | 3 total paying licensees | Minimum $147/month recurring licensing revenue |

# SECTION 3 — KPIs AND SUCCESS METRICS

The following key performance indicators define what 'success' looks like at each stage and for the overall business.

## Operational KPIs (Agent Business Performance)

| Metric | Baseline (Before System) | Target (Month 6) | Target (Month 12) |
| --- | --- | --- | --- |
| Missed deal deadlines per quarter | Unknown / untracked | 0 | 0 |
| Hours spent on admin per deal | ~3 hours | < 45 minutes | < 30 minutes |
| Follow-up emails sent within 24hrs of trigger | ~60% (manual) | 100% (automated) | 100% |
| Client satisfaction (informal survey) | No baseline | 8/10 average | 9/10 average |
| Morning briefing read rate | N/A | 90%+ | 95%+ |
| Approval queue clearance time | N/A | Within 2 hours | Within 1 hour |

## Technical KPIs (System Reliability)

| Metric | Target |
| --- | --- |
| Daily automation success rate (8AM job) | 99.5%+ over any 30-day period |
| Morning briefing delivery rate (7AM email) | 99%+ — arrives within 5 minutes of scheduled time |
| Push notification delivery rate | 95%+ (5% tolerance for device-level blocking) |
| Edge Function error rate | < 1% across all functions |
| App load time (returning user, cached) | Under 1 second |
| Vercel deploy time (GitHub push to live) | Under 60 seconds |
| Database response time (average query) | Under 200ms |

## Business KPIs (Licensing & Revenue)

| Metric | Month 9 | Month 12 | Year 2 Target |
| --- | --- | --- | --- |
| Active paying licensees | 0 (validation phase) | 3 | 25 |
| Monthly recurring revenue (MRR) | $0 | $147+ | $1,225+ |
| Average revenue per licensee | N/A | $49/month | $49/month |
| Churn rate (monthly) | N/A | < 5% | < 3% |
| Cost to serve per licensee | N/A | < $5/month | < $5/month |
| Gross margin per licensee | N/A | ~90% | ~90%+ |

# SECTION 4 — FINANCIAL MODEL

## Development Cost (What It Actually Costs to Build)

Because this system was built using AI-assisted development and modern free-tier infrastructure, the cost model is radically different from a traditional software project.

| Cost Item | Traditional Development | Maxwell DealFlow Approach | Actual Cost |
| --- | --- | --- | --- |
| Backend developer (Node/Python) | $8,000–$25,000 | Supabase Edge Functions + AI-assisted code | $0 |
| Frontend developer (React) | $6,000–$18,000 | Vanilla JS + AI-assisted code | $0 |
| Database administrator | $2,000–$8,000 | Supabase managed PostgreSQL | $0 |
| DevOps / infrastructure setup | $2,000–$6,000 | Vercel + GitHub CI/CD (automatic) | $0 |
| Design system | $2,000–$10,000 | Custom CSS design tokens built inline | $0 |
| AI assistant integration | $3,000–$8,000 | Claude API via Edge Function | Pay-per-use (~$5/month) |
| Push notification system | $2,000–$5,000 | Web Push API + VAPID (open standard) | $0 |
| Email integration | $1,500–$4,000 | Gmail OAuth2 API (free for personal use) | $0 |
| Total | $26,500–$84,000 | AI-assisted build + free infrastructure | < $100 total |

## Ongoing Operating Cost (Monthly)

| Service | Free Tier Limit | Agent Usage | Cost at Agent Volume |
| --- | --- | --- | --- |
| Supabase (database + functions) | 500MB DB, 500K function calls | ~50MB, ~3,000 calls/month | $0 |
| Vercel (hosting + CDN) | Unlimited personal deployments | 1 project, ~500 visits/month | $0 |
| GitHub (version control) | Unlimited public/private repos | 1 repo | $0 |
| Gmail API (email) | 1 billion quota units/day | ~200 emails/month | $0 |
| Claude API (AI assistant) | Pay-per-use: ~$0.003/message | ~50 messages/month | ~$0.15/month |
| VAPID push (notifications) | Open standard — no cost | ~100 pushes/month | $0 |
| TOTAL |  |  | ~$0.15/month |

| 💰 | The system costs approximately $0.15/month to operate at full solo-agent volume. A comparable commercial CRM costs $69–$500/month. Over 3 years, this system saves $2,484–$18,000 in subscription fees alone. |
| --- | --- |

## Revenue Projection (Licensing Scenario)

| Period | Licensees | Avg Revenue/Licensee | MRR | Annual Revenue |
| --- | --- | --- | --- | --- |
| Year 1 Q4 (launch) | 3 | $49/month | $147 | $441 |
| Year 2 Q1 | 8 | $49/month | $392 | $1,176 |
| Year 2 Q2 | 15 | $55/month | $825 | $2,475 |
| Year 2 Q3 | 25 | $59/month | $1,475 | $4,425 |
| Year 2 Q4 | 40 | $65/month | $2,600 | $7,800 |
| Year 3 | 100 | $69/month | $6,900 | $82,800 |

At 100 licensees — which represents less than 0.07% of Canadian REALTORS® — the system generates $82,800 annually at a gross margin of over 90%. Infrastructure costs at that scale remain under $200/month.

# SECTION 5 — RISK REGISTER

Every business plan must account for what can go wrong. The following risks have been identified, assessed, and assigned a mitigation strategy.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Supabase free tier limits exceeded as usage grows | Medium | Medium | Supabase Pro plan at $25/month covers 8GB DB and 2M function calls — deploy only when needed |
| Gmail OAuth token expires causing email failures | High (tokens expire) | Medium | Implement auto-refresh logic in send-email function; monitor via System Health screen |
| VAPID push subscription expires on device | Medium | Low | Handle subscription expiry gracefully — prompt resubscription silently in the app |
| Agent forgets to check Approvals queue | Medium | Medium | Push notification + morning briefing both highlight pending approval count |
| Vercel deployment fails after a bad code push | Low | Medium | GitHub keeps full history — roll back is one click in Vercel dashboard |
| Claude API pricing increases significantly | Low | Low | Usage is pay-per-message; switch to a different model tier or cap daily usage if needed |
| Competitor builds a similar low-cost product | Medium | High | The moat is customisation and agent trust — a generic product cannot replicate a workflow built for a specific person |
| Data breach / unauthorised access | Low | High | Row-level security on all tables; all secrets in env variables; no client PII exposed in portal |
| Agent upgrades phone — push subscription breaks | High (common) | Low | Resubscription flow built into Settings — takes 10 seconds to re-enable |

# SECTION 6 — THREE-YEAR VISION

The 12-month roadmap gets the system built and validated. The 3-year vision defines what it grows into.

## Year 1 — Build and Validate

The system is built, deployed, and operating in production for Maxwell Midodzi's active deals. It proves its core value: zero missed deadlines, automated communication, daily briefings, and real push notifications. By the end of Year 1, it has been used to close at least 5 real deals end-to-end.

## Year 2 — License and Grow

The system is productised for external agents. A hosted version is offered to eXp Canada agents at $49–$99/month. The first 40 licensees are onboarded. The onboarding process is documented and takes under 2 hours per agent. MRR reaches $2,600. The system is discussed in eXp Realty communities as a competitive advantage.

## Year 3 — Platform and Scale

Maxwell DealFlow is positioned as a platform, not just a tool. Three expansion paths are active simultaneously:

- Platform expansion: IDX listing integration (so agents can search MLS listings inside the CRM), mortgage broker referral module, and transaction coordinator access for deals

- AI expansion: deal coaching (the AI analyses pipeline patterns and suggests actions), email sentiment analysis (flags when a client email sounds negative), and market data integration

- White-label program: brokerages can deploy branded versions for their agent roster. Target: 5 brokerage clients at $299/month each by end of Year 3

| Year | Key Milestone | Revenue Target | Licensees |
| --- | --- | --- | --- |
| Year 1 | System live; 5 deals closed end-to-end; documentation complete | $441 (Q4 only) | 3 |
| Year 2 | 40 licensees; MRR $2,600; onboarding process < 2 hours | $16,500 annualised | 40 |
| Year 3 | 100 solo + 5 brokerage white-label clients; IDX integration live | $110,000+ | 100+ |

| 🚀 | What started as one agent's solution to his own operational problem becomes a platform that gives every independent REALTOR® the back office of a top-producing team — at a price that makes sense for every stage of an agent's career. |
| --- | --- |

# CLOSING — WHY THIS GETS BUILT

Most business plans describe a product that might work. This one describes a product that already works — because the roadmap was followed, the decisions were made deliberately, and the execution matched the vision.

Maxwell DealFlow was not built because it was the easiest path. It was built because the alternatives — generic, expensive, inflexible commercial tools — were not good enough. The real estate agent who runs this system runs a tighter, faster, smarter operation than agents using products that cost ten times as much.

The roadmap in this document is the evidence that the outcome was intentional. Every tool chosen has a reason. Every phase has a purpose. Every KPI connects to a real business result.

| ✅ | The product is built. The roadmap worked. The next step is growth. |
| --- | --- |

Maxwell Delali Midodzi | REALTOR® | eXp Realty

Maxwell DealFlow — Built April 2026. Roadmap version 1.0.